I Call BS / VettaJimale.Tech

To-do plan: numbered steps

This is the step-by-step version of the checklist. Open it in Microsoft Word, not in Cursor. Do one task. Follow the steps in order. Check it off in the other Word file (ICBS-Website-TODO.docx) only when the “Done when” test is true.

How to use this

1. Start at Task 1 unless you already finished that item.

2. Read Why (so you know what problem you are solving).

3. Read Done when (so you know when to stop).

4. Do the Steps in order. If a step needs a password or API key you do not have, stop and get access. Do not invent secrets.

5. Then go to the next task.

Part 1 — Launch blockers (adversarial review)

Task 1. ADV-F01 — Real Privacy and Terms pages

Why this matters

The site asks for email (kit, contact) but Privacy and Terms currently say “This page is being written.” That is not safe or honest for launch.

Done when

Visiting /privacy and /terms on the live site shows real policy text (not the placeholder), and kit/contact footers still link to those URLs.

Steps (do these in order)

Decide whether Privacy/Terms live as:

- A) CMS pages in Studio (preferred if production uses CMS), or

- B) Hardcoded copy in src/pages/Legal.tsx (fallback when CMS has no published page).

Draft Privacy (what you collect, why, email providers, unsubscribe, contact). Draft Terms (acceptable use, digital goods, no courses claim if you want it explicit).

If using CMS: open Studio → Pages → create or edit Privacy and Terms → fill content → Publish.

If using code fallback: edit src/pages/Legal.tsx and replace the “This page is being written.” branch with your real paragraphs for privacy and terms. Keep the refunds section as-is unless legal review changes it.

Deploy or publish.

Test in an incognito window: open /privacy, /terms, and click Privacy from the kit signup fine print.

Task 2. ADV-F02 — Lock studio signup (no open admin)

Why this matters

If anyone can create a studio account and get auto-approved as author, they may read drafts and purchase-related data.

Done when

(1) Supabase Auth does not allow public self-signup. (2) New studio accounts are not auto-approved until you promote them. (3) You can still create staff via the intended /api/staff-signup + approval path.

Steps (do these in order)

Open Supabase Dashboard → your ICallBS project.

Go to Authentication → Providers → Email (wording may be “Sign up” / “Allow new users to sign up”).

Turn OFF “Allow new users to sign up” (or equivalent). Save.

In the repo, find the migration or trigger that sets staff_approved = true on new users (see supabase/migrations/ files mentioning auto-approve / handle_new_user). Plan a change so new profiles start with staff_approved = false (or ask a developer to apply that change).

Until code is fixed: do not advertise /admin signup publicly; only invite people you trust.

Test: try creating a random account from the public internet — it should fail or remain unapproved with no studio access.

Check the box in TODO.md under Security and ADV-F02 when both Auth setting and approval behavior are correct.

Task 3. ADV-F03 — Kit PDF access model

Why this matters

The free kit PDF is currently at a public URL. Anyone can download it without signing up, while the page implies signup delivers the PDF.

Done when

You have chosen A or B below and the kit page + email match that choice.

Option A — Keep PDF public (simplest)

Keep file at public/downloads/I-Call-BS-Free-Starter-Kit.pdf.

Edit kit page copy so it does not imply the file is email-gated (e.g. “Sign up for updates; the PDF is also available on the thank-you page”).

Optional: add a direct “Download the PDF” link for people who refuse email.

Option B — Gate the PDF (stricter)

Move the PDF out of public web root into a private Supabase Storage bucket (or similar).

After successful /api/subscribe, generate a signed short-lived download URL for email + thanks page.

Remove or block the old public /downloads/I-Call-BS-Free-Starter-Kit.pdf path.

Smoke-test: subscribe with a test email → get link → confirm link expires or cannot be guessed.

Pick A or B; do not leave the current mismatch.

Task 4. ADV-F04 — Paid book download must not be a forever-public link

Why this matters

If BOOK_DOWNLOAD_URL is one permanent public URL emailed to every buyer, the link can be shared and the $17 product leaks.

Done when

Buyers get a private or time-limited URL; the raw file is not guessable on the open web.

Steps (do these in order)

Open production env (Vercel/hosting → Environment Variables).

Find BOOK_DOWNLOAD_URL.

If it points to a public CDN/Drive link anyone can open without buying → replace the process:

- Upload the paid PDF to a private Storage bucket.

- At Stripe webhook fulfillment, create a signed URL (hours/days TTL) and put that in the purchase email.

Buy once with a real card in test mode (or a controlled live test), confirm email link works, confirm a random stranger URL does not.

Check ADV-F04 in TODO.md.

Task 5. ADV-F05 — Remove Home/About placeholders before publish

Why this matters

“Project placeholder,” “YOUR PHOTO,” and “YOUR INTRODUCTION VIDEO” make the site look unfinished and contradict a receipts-driven brand.

Done when

Live Home and About show real media/projects or those sections are removed/hidden.

Steps (do these in order)

Run the site locally (npm install once if needed, then npm run dev).

Open / and /about. Note placeholder text.

In Studio (or brand draft editor used by /api/dev-brand-draft), replace placeholders with real titles/text/images, or delete the empty project cards and media pieces.

Hard-refresh the browser. Confirm placeholders are gone.

Steps (do these in order)

In Studio, open the page assigned as homepage (settings.homepage_content_id / Public site hub).

Edit the same placeholder blocks → Publish.

Open the live domain in incognito and confirm.

Task 6. ADV-F06 — Newsletter stays closed until prefs exist

Why this matters

Homepage honestly says “Not open yet.” Opening it without unsubscribe/preferences creates support pain.

Done when

Either newsletter stays closed, or preference center + confirm/unsubscribe work (see Newsletter section below).

Steps (do these in order)

Leave the disabled “Not open yet” UI until Part 3 Newsletter items are done.

When ready to open: complete Preference center + Resend webhook + a test subscribe/unsubscribe, then enable the form.

Task 7. ADV-F07 — Kit thanks page when email fails

Why this matters

Code can accept signup even if Resend fails; visitors may wait forever for an email.

Done when

Thanks page (or email failure path) clearly says to use the on-page download if the email does not arrive.

Steps (do these in order)

Open kit thank-you UI (FreeThanks.tsx and/or brand thanks blocks in pages.ts).

Add clear copy: “If the email does not arrive in a few minutes, use the download button on this page and check spam.”

Optionally log/alert yourself when kit email failed in api/subscribe.ts.

Deploy and read the thanks page as a visitor.

Task 8. ADV-F08 — One canonical book title

Why this matters

Marketing brief and on-site title disagree (“Vibe Coding” vs “AI Vibe Coding”).

Done when

Cover, homepage, kit, product page, checkout metadata, and Stripe product name use the same title string you approve.

Steps (do these in order)

Write the final title on one line (example from brief: I Call BS: Vibe Coding Myths Dispelled).

Search the repo and Studio content for AI Vibe Coding / Vibe Coding / I Call BS.

Update brand seed (src/brand/pages.ts), cover alt text, kit graphics text if needed, and any CMS blocks.

Update Stripe product name in Stripe Dashboard if it differs.

Spot-check Home, Kit, Book page.

Task 9. ADV-F09 — Legal breadcrumb “← The book”

Why this matters

On Privacy, “← The book” feels like you came from checkout even when you came from the footer.

Done when

Legal pages link back to Home or Resources (or use the site Back button only).

Steps (do these in order)

Open src/pages/Legal.tsx.

Change the link labeled ← The book to ← Home (href="/") or ← Resources.

Deploy; open /privacy and confirm.

Task 10. ADV-F10 — Newsletter webhook security

Why this matters

A shared Bearer secret (especially reusing CRON_SECRET) can let an attacker forge bounce events and suppress contacts.

Done when

Resend signs webhooks; the API verifies that signature; a dedicated secret is used.

Steps (do these in order)

In Resend Dashboard → Webhooks → add endpoint https://YOUR_DOMAIN/api/newsletter-webhook.

Create a dedicated secret in env: NEWSLETTER_WEBHOOK_SECRET=... (long random string). Do not reuse cron secrets long-term.

Have a developer (or follow Resend docs) verify Svix/Resend signatures on the raw body in api/newsletter-webhook.ts.

Enable events: delivered, opened, clicked, bounced (and complaint if available).

Send a test newsletter; confirm Analytics → Newsletters shows events.

Task 11. ADV-F11 — Turnstile required in production for staff signup

Why this matters

If CAPTCHA secret is missing, bots can hammer signup.

Done when

Production /api/staff-signup rejects requests when Turnstile is not configured/verified.

Steps (do these in order)

Create a Cloudflare Turnstile site; copy Site Key + Secret Key.

Set VITE_TURNSTILE_SITE_KEY (frontend) and TURNSTILE_SECRET_KEY (server) in production env.

Redeploy.

Ask a developer to make production fail closed if the secret is missing (no skip).

Test staff signup UI shows the widget and rejects empty tokens.

Task 12. ADV-F12 — DEV vs production surfaces

Why this matters

Local DEV often shows BrandPage seeds; production may show CMS (HomeOrKit). Fixing only local seed does not fix live.

Done when

You have a short written list of “what URL serves what” and launch QA uses the production URLs.

Steps (do these in order)

Read src/App.tsx: note routes inside if (import.meta.env.DEV) vs the production branches.

Write a one-page checklist: Home, About, Contact, Kit, Book, Privacy, Resources — for each, “DEV = … / PROD = …”.

Run launch QA on the production (or staging) domain, not only localhost.

Task 13. ADV-F13 — Contact honeypot accessibility

Why this matters

A field named “COMPANY” can confuse screen-reader users; honeypots should be hidden from everyone except bots.

Done when

Sighted users and screen readers do not treat the honeypot as a real field.

Steps (do these in order)

Find the honeypot in the contact form (brand contact block / Contact.tsx / BrandBlocks.tsx).

Ensure it is visually hidden and marked aria-hidden="true" / tabIndex={-1} (or autocomplete="off" + not in tab order). Do not put a visible “Company” label for humans if it is the trap field.

Tab through the form with a keyboard; honeypot must not receive focus.

Task 14. ADV-F14 — Header current page state

Why this matters

Homepage incorrectly announced “The book” as the current nav item.

Done when

Only the real current route has aria-current="page".

Steps (do these in order)

Open src/brand/BrandChrome.tsx (and any other header that sets aria-current).

Fix active() so / does not mark The book/Starter Kit current unless you are on that path.

Load /, /about, /free-kit; confirm the underline/current state matches.

Task 15. Staging smokes (still Unverified)

Contact delivery

Use a real inbox you control.

Submit Contact with topic + message.

Confirm you receive the message (or your configured destination).

Confirm a second spammy submit is rate-limited.

Kit subscribe → unsubscribe

Subscribe with a test email.

Confirm thanks page download and/or email.

Click unsubscribe in the email; confirm you are not marketed again.

Book checkout

Use Stripe test mode keys first.

Complete checkout → land on /buy/thanks.

Confirm webhook row in /admin/sales and purchase email.

Only then use live keys with a tiny real purchase if needed.

Responsive

Chrome DevTools → device toolbar.

Check 320, 390, 768, 1440 widths on Home, Kit, Tools, Templates form.

Note clipped CTAs, horizontal scroll, tiny buttons; fix or file follow-ups.

Part 2 — Ops / environment

Task 16. Resend webhook → newsletter events

Complete ADV-F10 steps above.

In Resend, point the webhook at https://YOUR_DOMAIN/api/newsletter-webhook.

Send a test issue; open and click a link in the test email.

In Studio → Analytics → Newsletters, confirm delivered/opened/clicked appear within a few minutes.

Task 17. Cloudflare Turnstile (production)

Complete ADV-F11 steps.

Confirm kit/staff/forms that use Turnstile show the widget in production.

Task 18. Disable Supabase public signup

Complete ADV-F02 step 1–3 (Auth setting).

Recheck after any Supabase project restore — settings can reset.

Task 19. Stripe keys + smoke-test

In Stripe Dashboard, create/get Secret key, Publishable key (if used), Webhook signing secret.

Set env vars listed in .env.example (STRIPE_*, price id, BOOK_DOWNLOAD_URL / signed flow).

Add webhook endpoint to /api/stripe-webhook for checkout.session.completed (and whatever the code expects).

Run test-mode purchase → /buy/thanks → /admin/sales.

Then go live carefully.

Task 20. Confirm cron jobs

In your host (Vercel cron, GitHub Action, or external cron), ensure scheduled HTTP calls hit:

- /api/newsletter-send

- /api/lead-magnet-deliver

- /api/cms-publish-due

Each call must send the auth header/secret your code expects (often CRON_SECRET / Authorization: Bearer …).

Check function logs after a scheduled window; fix 401/500s before relying on them.

Part 3 — Contacts (CRM)

Task 21. Filter (marketing OK, suppressed, tag, newsletter list)

Open Studio → Contacts.

If filters are missing, this is a development task: add UI filters that query contacts by consent, suppressed, tags, and list membership.

As owner: write acceptance tests — “show only marketing-OK,” “show suppressed,” “show tag X,” “show list Y.”

Check the box when those filters work on staging data.

Task 22. Bulk tag / bulk subscribe

Select multiple contacts in the list UI (after multi-select exists).

Apply tag or subscribe to a newsletter list in one action.

Confirm each contact updated; confirm consent rules still respected (no marketing without consent).

Task 23. Merge duplicate contacts

Export or search for the same email twice.

Prefer a built-in merge tool when available; otherwise manually keep one contact, move tags/subscriptions, delete the duplicate.

Backup before bulk merges on production.

Part 4 — Newsletter

Task 24. Staging smoke (create → design → test → schedule → cron)

Studio → Newsletter → create issue.

Design body; attach list/segment.

Test send to yourself.

Schedule for a few minutes ahead.

Confirm cron/send job runs; you receive the issue.

Check no duplicate sends.

Task 25. Open/click stats after webhook

Finish Resend webhook (Part 2).

Open/click the test email.

Analytics → Newsletters shows counts.

Task 26. Default forms → newsletterListIds

Studio → Forms → open the public signup form(s) you care about (e.g. /updates).

Set newsletter list IDs to the correct list(s).

Submit a test signup; confirm the contact appears on that list.

Task 27. Preference center (public)

Build or enable a public page where contacts can change list interests / unsubscribe (ties to ADV-F06).

Link it from newsletter footer.

Test tokenized unsubscribe still works.

Part 5 — Analytics / growth

Task 28. Author breakdown on Site analytics

Development task: group page views / conversions by content author.

Verify with two authors’ posts on staging.

Check box when the chart/table is accurate.

Task 29. Coarse geo (country)

Ensure hosting forwards country headers (e.g. Cloudflare CF-IPCountry).

Store country on analytics events if product wants it.

Display country breakdown without storing precise location you do not need.

Task 30. Welcome / nurture emails 2–6

Write the sequence copy (welcome is often email 1 already).

Implement as campaign steps or Resend automations — only after Contacts + consent + unsubscribe work.

Test with a seed contact; confirm delays and stop-on-unsubscribe.

Task 31. Social auto-post on publish

Decide networks (Facebook / LinkedIn / X).

Connect Make/Zapier or native API with an approval step if possible (avoid surprise posts).

Publish a staging post; confirm one post per network, no duplicates.

Do not enable on production until approval path exists.

Part 6 — Campaigns

Task 32. Campaign step auto-send

Today blueprints exist without automatic execution — treat as a feature build.

Requirements: respect consent, suppression, quiet hours, idempotency (no double send).

Staging: enroll a test contact; confirm only intended steps fire.

Task 33. Campaign readiness smoke

Open a campaign in Studio.

Confirm readiness checklist flags missing form / newsletter / lead magnet.

Fix blockers; re-run checklist until green; do a dry send.

Part 7 — Content & site

Task 34. Studio editors for resource prose

Today Builder Quick Reference, Templates, Tools body are largely code layouts.

Product decision: which fields become CMS-editable.

Developer implements studio fields; you edit copy in Studio afterward.

Check box when you can change that prose without a code deploy.

Task 35. Studio editor for Literacy Check questions

Questions live in src/literacy/quiz-content.json.

Developer builds an admin UI or you edit JSON carefully and redeploy.

Run the quiz end-to-end after edits.

Task 36. Studio editor for Tools catalog

Data lives in tools-content.json / related model files.

Same pattern: CMS UI later, or careful JSON edits + review of experience labels and official URLs.

Re-read ADV tools rules: do not invent “Used by VJ”; keep docs links official.

Task 37. Book Updates card on Resources library (optional)

Add the first real Book Update (Part 8).

Only then add a library card linking to /book/updates.

Task 38. Push/deploy growth-track commit

Ensure resource + literacy routes are on the branch you deploy.

git status / PR / merge per your workflow.

Deploy production; open /resources/templates, /resources/tools-and-updates, literacy URL on the live domain.

Task 39. Sitewide WCAG 2.2 AA audit

Use axe DevTools or Lighthouse accessibility on key pages.

Fix contrast, focus, labels, headings systematically.

Recheck after major UI changes.

Task 40. Kit funnel replacement

Do not replace /api/subscribe until Contacts + forms path is proven on staging.

When ready: migrate with dual-run or feature flag; keep unsubscribe working.

Part 8 — Resources package gaps

Task 41. First real Book Update

Studio → Public site → Book updates (/admin/public-site/book-updates).

Add one real Correction / Link update / Tool change with edition + chapter/page.

Publish; open /book/updates publicly.

Until you have a real entry, leave the public list empty (do not fake updates).

Task 42. Email gate on templates

Default: leave templates free (current design).

Only if you want leads: add a form, marketing consent, and optional lead-magnet delivery — then test unsubscribe.

Task 43. Owner editorial pass

Read as a stranger:

- /resources/builder-quick-reference

- /resources/templates (+ one form)

- /resources/tools-and-updates

- Literacy Check

Fix unclear jargon; keep beginner-friendly tone.

If publishing after Oct 5, 2026, refresh tool documentation review dates / SOURCE_NOTES.

Check editorial-review-before-publication notes inside quiz-content.json.

Part 9 — Imports

Task 44. Kit subscribers → Contacts

Backup production data first (Supabase backup or export).

Studio → Imports → Kit subscribers → dry-run.

Read the dry-run report (creates/updates/skips).

Only then commit.

Spot-check contacts; confirm kit subscribers table was not corrupted (import should not destroy the legacy list).

Task 45. Document CSV column map

Write a short doc (in docs/cms/ or IMPORTS section) listing CSV headers → contact fields.

Include required columns, optional tags, and an example row.

Link that doc from the Imports UI help text if possible.

Part 10 — Security / access (ongoing)

Task 46. Owner Disable kill switch

Studio → Users.

Practice disabling a test account; confirm they cannot use /admin.

Keep this as your emergency response for a compromised editor.

Task 47. Periodic review of roles

Calendar reminder monthly: open Users list.

Remove unused accounts; confirm roles match reality (owner / admin / author).

Confirm nobody is approved who should not be (ties to ADV-F02).

Part 11 — Docs hygiene

Task 48. GATES.md

Open docs/cms/GATES.md.

Mark a module Complete only after that module’s staging smoke passes — not when UI merely exists.

Keep Status column honest.

Task 49. IMPLEMENTATION.md changelog

When a slice ships, add a dated note (what shipped, migrations, env vars).

Keep it short; link PRs if you use them.

Part 12 — From browser journey pass (2026-10-07)

Report: docs/reviews/04-browser-journey-tests.md.

Agent can fix DB grants / repo code; you must do Dashboard + deploy + product decisions.

Task 50. BJ-01 — Deploy current site to production (required)

Why this matters

Production 404s /resources/tools-and-updates, /api/checkout, /api/form-schema. Local DEV has tools; live does not.

Steps (do these in order)

Commit (or confirm) the branch you want live includes resource routes + api/checkout.ts + api/form-schema.ts.

Push to the branch Vercel uses for production (usually main).

Open Vercel Dashboard → this project → Deployments → confirm a new Production deploy is Ready.

Visit https://vettajimale.tech/resources/tools-and-updates — expect Tools page, not “Page not found”.

Visit https://vettajimale.tech/api/checkout — expect redirect/JSON from Stripe config, not Vercel NOT_FOUND.

Check off when tools + checkout entry respond.

Task 51. BJ-02 — Supabase Auth Dashboard (security leftovers)

Why this matters

Code no longer auto-approves; Dashboard can still allow open signup / weak passwords.

Steps (do these in order)

Open Supabase → ICallBS.

Authentication → Providers → Email → turn OFF “Allow new users to sign up” (staff use /api/staff-signup only).

Authentication → Attack Protection (or Password settings) → enable Leaked password protection (HaveIBeenPwned).

Save. Optional: try signup via Supabase client signUp in a private window — it should fail; /admin login page should still load.

Check ADV-F02 / SUP-007 items in TODO.md.

Task 52. BJ-03 — Production env vars after deploy

Why this matters

Staff signup fails closed without Turnstile; newsletter webhook needs its own secret; Stripe needs keys.

Steps (do these in order)

Vercel → Project → Settings → Environment Variables → Production.

Set VITE_TURNSTILE_SITE_KEY + TURNSTILE_SECRET_KEY (Cloudflare Turnstile widget).

Set NEWSLETTER_WEBHOOK_SECRET to the Resend webhook signing secret (whsec_…). Do not reuse CRON_SECRET.

Set STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, STRIPE_BOOK_PRICE_ID, BOOK_DOWNLOAD_URL.

Redeploy Production so Vite public env vars bake in.

Resend → Webhooks → endpoint https://vettajimale.tech/api/newsletter-webhook with events delivered/opened/clicked/bounced/complained.

Task 53. BJ-04 — Phone overflow check after deploy

Why this matters

Journey pass flagged horizontal overflow at 390px / 320px.

Steps (do these in order)

After BJ-01 deploy, open Chrome DevTools → device toolbar → 390 and 320 widths.

Check / and /resources/tools-and-updates for sideways scroll.

If still broken, file a fix task (CSS) — do not ignore on launch surfaces.

Task 54. BJ-05 — Admin authorized-access smoke (needs a test account)

Steps (do these in order)

Create or pick a staging/test staff user (not a personal password in chat).

Owner approves them on /admin → Users (staff_approved).

Sign out → sign in → confirm shell (Analytics / content) loads.

Optional automation: set JOURNEY_ADMIN_EMAIL + JOURNEY_ADMIN_PASSWORD and re-run scripts/browser-journey-pass.mjs.

Task 55. Already fixed from the agent side (do not re-do)

Studio auto-approve stopped; purchases RLS tightened; webhook/Turnstile/honeypot/Stripe bind in repo (still need deploy + env).

Anon contents grants restored on ICallBS after journey 401s (draft columns still revoked). Re-check Production pages after refresh.

Part 13 — Social launch (VettaJimale.Tech)

Not a site-launch blocker. Do this before you post the script deck. Full spoken copy is in docs/marketing/SOCIAL-SCRIPTS.md. The shot list is in docs/marketing/SOCIAL-SHOT-LIST.md.

Task 56. SM-01 — Shoot five, not fifteen

Why this matters

Fifteen videos in a row will feel like “go to my website.” Five videos cover find / use / follow.

Done when

You have recorded (or scheduled recording of) scripts 2, 5, 10, 11, and 15 only. Scripts 13 and 14 are planned as end cards. The rest of the deck is not on the calendar as a backlog binge.

Steps (do these in order)

Open docs/marketing/SOCIAL-SCRIPTS.md (or the readable Word on the Desktop).

Print or keep open scripts 2, 5, 10, 11, 15.

Put 13 and 14 in a note labeled “end cards” — last line only, stuck on 10 and 11 if you need a follow ask.

Leave 1, 3, 4, 6–9, and 12 in a “sequel” folder. Use them only when a post earns them (kit vs book, lost on the site, “AI is smarter,” adding a vendor).

Put the five on a two- or three-week calendar (see SM-07 / the shot list). Do not post all five in five days.

Task 57. SM-02 — Fix the door before you post

Why this matters

A good video that sends people to a magazine homepage, a closed newsletter, or a vague bio will bounce.

Done when

Every profile you will post from has the one-line bio, Resources as the primary link, optional /free-kit, and no Stay curious / newsletter link.

Steps (do these in order)

Set bio to: I test the claim, then I keep what works. VettaJimale.Tech

Name field: Vetta Jimale (VJ) (or your usual public name plus VJ).

Primary link: the Resources URL (/resources), not the homepage.

If the app allows a second link: /free-kit.

Remove any link to Stay curious / a newsletter waitlist. That list is not open yet.

Repeat on Instagram, TikTok, YouTube, LinkedIn (and X if you use it) before the first post.

Task 58. SM-03 — Pin 15; bumper from 2

Why this matters

Strangers need one “who is this” video. The name is easy to mis-hear, so the URL must sit on screen.

Done when

Script 15 is pinned on each profile you use. The end card holds VettaJimale.Tech for eight seconds. Script 2’s last three seconds exist as a reusable bumper.

Steps (do these in order)

Record script 15 last in the batch (see SM-07).

End card: full-screen VettaJimale.Tech, eight seconds, no extra words.

Watch once with sound off. If you cannot screenshot the URL, recut the end.

Pin that video. Do not replace it with a 20-second trailer.

Export the last three seconds of script 2. Append that bumper to any later video that says the name out loud.

Task 59. SM-04 — Film the real site

Why this matters

Honesty is the brand. Empty shelves dressed as a full library will read as vapor.

Done when

Your B-roll is screen recordings of live pages: Resources, literacy check (first question only), one template download, kit-versus-book table. Creative Tools is either skipped or clearly unpublished.

Steps (do these in order)

Open a clean browser (logged out, no bookmarks bar).

Record the B-roll list in SOCIAL-SHOT-LIST.md (4–6 seconds per shot, slow mouse).

Pause on every SAMPLE label so it is readable.

Do not film a fake Creative Tools archive. Skip that shelf or say it is not published yet.

Pause the kit-versus-book table on “previews from 3 chapters.”

Task 60. SM-05 — One action per post

Why this matters

Two spoken calls-to-action bounce people. Links belong in the first comment.

Done when

Each of the five videos has one spoken door, on-screen URL held 3 seconds (8 on the pin), and extra paths only in the first comment.

Steps (do these in order)

For each video, copy the “Call to action” and “First comment” from the script / shot list.

Spoken close = one door only.

Paste extra URLs in the first comment after the post is up.

Click those paths in a private window. If anything 404s, fix the comment before you boost.

Task 61. SM-06 — Record anyway; update later

Why this matters

Waiting for a welcome video or an open newsletter delays the only posts that can ship now.

Done when

The five videos are recorded without those assets. A reminder exists to update scripts 4, 9, 13, and 15 when Stay curious opens or a welcome video exists.

Steps (do these in order)

Record without a welcome video and without promising a live newsletter.

Put a calendar reminder (or leave this checkbox open until the update): when Stay curious opens or a welcome video is uploaded, edit scripts 4, 9, 13, and 15 and recut the pin if it still says “not open yet.”

Task 62. SM-07 — Batch in one afternoon

Why this matters

Same shirt, light, and type will look more finished than another round of copy.

Done when

All five talking-head takes plus silent B-roll are recorded in one session, in batch order (not posting order).

Steps (do these in order)

Thirty minutes of setup: bio (SM-02), on-screen type (cream on dark green), pages open as in the shot list.

Film silent B-roll first (SM-04).

Then talking head, shortest to longest: 2 → 10 → 11 → 5 → 15.

Same shirt, same light, same seat.

Edit 2 and 10 the same day if you can. Pin 15 only after a sound-off watch.

Task 63. SM-08 — Five-video shot list (done)

Why this matters

The useful next artifact was a shot list, not a 16th script.

Done when

The shot list exists with camera / screen / on-screen words / first comment / post date.

Status

Done. Use docs/marketing/SOCIAL-SHOT-LIST.md and the Desktop Word / PowerPoint / PDF (VettaJimale Tech - Five Video Shot List).

Quick “I am overwhelmed” path

Do only this weekend checklist:

BJ-01 Deploy production (unblocks tools + APIs)

BJ-02 Auth signup off + leaked-password on

BJ-03 Turnstile + newsletter webhook + Stripe env

ADV-F01 Privacy + Terms

ADV-F05 Remove placeholders on the surface you will publish

ADV-F03 Decide kit PDF public vs gated

ADV-F04 Confirm book download is not a permanent public URL

Stripe test purchase + kit subscribe + contact form smokes

Then return to TODO.md for the rest.

After you finish items

Check the matching box in TODO.md.

If the adversarial report finding is done, keep the ADV-Fxx id in the checkbox text for traceability.

Re-run /impeccable critique or a short adversarial pass on changed pages before calling the site launch-ready.