I Call BS / VettaJimale.Tech

To-do list (revision)

Open this file in Microsoft Word. Check boxes off as items ship. New section: Social launch (SM-01 to SM-08).

CMS remaining work

Check items off as they ship. Prefer finishing ops wiring before new features that depend on live data.

Related: step-by-step how-to for every open item → [TODO-PLAN.md](./TODO-PLAN.md) (written for a complete novice).

Ops / environment

☐  [BJ-01] Deploy current repo to Vercel Production (tools routes, /api/checkout, /api/form-schema — see TODO-PLAN.md Part 12)

☐  Resend webhook → POST /api/newsletter-webhook with NEWSLETTER_WEBHOOK_SECRET (not CRON_SECRET); enable delivered / opened / clicked / bounced

☐  Cloudflare Turnstile: set VITE_TURNSTILE_SITE_KEY + TURNSTILE_SECRET_KEY (production)

☐  Supabase Auth → Email: disable “Allow new users to sign up” (force /api/staff-signup only)

☐  Supabase Auth → enable leaked-password protection (HIBP)

☐  Stripe keys in env + smoke-test /buy → webhook → /admin/sales

☐  Confirm cron hits: /api/newsletter-send, /api/lead-magnet-deliver, /api/cms-publish-due

☐  [BJ-04] Re-check phone overflow 320/390 after deploy

☐  [BJ-05] Admin login smoke with a designated test account

Contacts (CRM)

☑  Add / import / export / delete / send email from Contacts list UI

☑  Search by email / name on Contacts list

☐  Filter (marketing OK, suppressed, tag, newsletter list)

☐  Bulk tag / bulk subscribe to newsletter list

☐  Merge duplicate contacts by email (if any legacy dupes appear)

Newsletter

☐  Staging smoke: create → design → test send → schedule → cron send

☐  Confirm open/click stats appear on Analytics → Newsletters after Resend webhook

☐  Default form(s) wired to the right newsletterListIds

☐  Preference center page for contacts (public list subscribe/unsubscribe UI)

Analytics / growth

☑  Charts/graphs on Analytics (Site time series, pie/bar newsletter stats, funnel bars)

☐  Author breakdown on Site analytics

☐  Coarse geo (country) from CF / request headers

☐  Welcome / nurture email sequence (welcome emails 2–6 still not built)

☐  Social auto-post on publish (Facebook / LinkedIn / X as chosen)

Campaigns

☐  Campaign step auto-send (blueprints exist; no automatic execution yet)

☐  Campaign ↔ newsletter / form / lead-magnet readiness smoke on staging

Content & site

☑  Admin Public site hub (/admin/public-site) — catalog of hardcoded public surfaces + View links

☑  Admin Templates (/admin/templates) — Resource starters tab + Layout templates tab; public page /resources/templates

☑  Site PDFs in Media → Docs filter (same grid as other media)

☑  Legacy /admin/public-site/downloads redirects to Media

☑  Admin Book updates editor (/admin/public-site/book-updates) — publish real entries to /book/updates

☑  Apply migration 20261035_site_managed_content.sql on Supabase (ICallBS)

☑  Seed resource surfaces as CMS Pages + Dashboard “Public resources” cards (Edit/View/Manage)

☑  Apply migration 20261036_seed_managed_public_pages.sql on Supabase (ICallBS)

☐  Studio editors for resource page prose (Builder Quick Reference, Templates, Tools body copy) — still code layouts

☐  Studio editor for Literacy Check questions (quiz-content.json)

☐  Studio editor for Tools catalog (toolsCatalog.ts / tools-content.json)

☐  Add Book Updates card to Resources library only after first real entry (optional)

☐  Push/deploy growth-track commit so production serves resource + literacy routes

☐  Sitewide WCAG 2.2 AA audit of public chrome

☐  Kit funnel (/free, /api/subscribe) replacement only after Contacts path proves out in staging

Resources package — close intentional gaps

☐  Book Updates: add first real Correction / Link update / Tool change via /admin/public-site/book-updates (edition + chapter/page); keep empty until then

☐  Email gate on templates: leave off unless you want lead capture — package intentionally free; if adding later, wire form + consent + lead-magnet delivery

☐  Owner editorial pass: read the four resource pages + Literacy Check (editorial-review-before-publication in quiz-content.json); fix wording before calling final; verify SOURCE_NOTES tool docs dates if publishing later than Oct 5, 2026

Imports

☐  Kit subscribers → Contacts dry-run + commit on production data (backup first)

☐  Document CSV column map for contact-list uploads

Security / access

☐  Owner Disable remains the kill switch for bad studio accounts

☐  Periodic review of disabled_at / role changes under Users

☑  [ADV-F02] Revert or lock studio auto-approve: new signup must stay staff_approved = false until owner promotes; confirm Auth “Allow new users to sign up” is off in production *(code/migration done 2026-10-07; Auth Dashboard signup toggle still verify manually)*

☑  [ADV-F11] Fail closed on missing Turnstile in production for /api/staff-signup (no silent CAPTCHA skip)

Docs hygiene

☐  Mark gates Complete in GATES.md only after staging smoke for that module

☐  Keep IMPLEMENTATION.md changelog dated when a slice ships

Launch blockers — adversarial public-site review (2026-10-06)

From the site-wide adversarial review. IDs match that report (F01…). Do these before treating the public site as launch-ready for email collection / sales.

Critical / High (before launch)

☐  [ADV-F01] Write and publish real Privacy and Terms pages (replace “This page is being written.”). Do not collect kit/contact email on a surface that still links to unfinished legal pages.

☑  [ADV-F02] Lock studio access (see Security / access above): no open Auth signup + no auto-approved author with broad draft/purchase read. *(auto-approve + purchases RLS fixed; Auth public signup Dashboard still verify)*

☐  [ADV-F03] Decide kit PDF access model: either (A) keep /downloads/I-Call-BS-Free-Starter-Kit.pdf public and stop implying signup is required for the file, or (B) move kit PDF behind private/signed delivery after subscribe.

☐  [ADV-F04] Confirm paid book BOOK_DOWNLOAD_URL is not a permanent public CDN link; use private Storage + time-limited signed URL (or equivalent) at Stripe fulfillment.

☐  [ADV-F05] Remove or replace Home/About placeholders before publish: “Project placeholder,” “YOUR PHOTO,” “YOUR INTRODUCTION VIDEO.” Clean published CMS homepage if prod uses HomeOrKit, and clean dev brand draft (/api/dev-brand-draft) so local preview matches intent.

Medium (before or immediately after launch)

☐  [ADV-F06] Newsletter: keep “Not open yet” until Preference center + confirm path exist (ties to Newsletter section).

☐  [ADV-F07] Kit thanks UX: if Resend fails, tell the visitor clearly to use the on-page download (do not only promise email).

☐  [ADV-F08] Canonical book title everywhere (brief: “I Call BS: Vibe Coding Myths Dispelled” vs current “AI Vibe Coding…”).

☐  [ADV-F09] Legal fallback breadcrumb: replace “← The book” with a neutral site back / Home / Resources link.

☑  [ADV-F10] Newsletter webhook: dedicated NEWSLETTER_WEBHOOK_SECRET + Resend/Svix signature verification (do not rely on CRON_SECRET alone).

☐  [ADV-F12] Document and smoke-test DEV brand routes vs production CMS routes so launch checks the surface visitors actually see.

☐  [ADV-F13] Contact honeypot: hide from assistive tech (aria-hidden / visually hidden, not a visible “COMPANY” field).

☐  [ADV-F14] Header aria-current: only the true current page should be marked current (homepage incorrectly marked “The book”).

Staging smokes still Unverified in review

☐  Contact form → inbox delivery (synthetic)

☐  Kit subscribe → email and/or download → unsubscribe token

☐  Book checkout → Stripe webhook → purchase email → /admin/sales

☐  Mobile pass: 320px, 390px, 768px, 1440px (clipped text, overflow, touch targets)

Social launch (VettaJimale.Tech)

Do this before posting the script deck. These matter more than writing a 16th script.

Copy: [docs/marketing/SOCIAL-SCRIPTS.md](../marketing/SOCIAL-SCRIPTS.md)

Shot list: [docs/marketing/SOCIAL-SHOT-LIST.md](../marketing/SOCIAL-SHOT-LIST.md)

☐  [SM-01] Shoot five, not fifteen: record 2 (spelling), 5 (three live tools), 10 (literacy check), 11 (templates), and 15 (the pin). Post over two or three weeks. Use 13 and 14 as end cards only — not extra “please follow” videos. Keep 1, 3, 4, 6–9, 12 as sequel inventory

☐  [SM-02] Fix the door before you post: bio I test the claim, then I keep what works. VettaJimale.Tech; link in bio → Resources (not the homepage); second link /free-kit if the platform allows two; do not send people to Stay curious (list is not open)

☐  [SM-03] Pin 15 as the only “who is this” video. Hold VettaJimale.Tech on screen for eight seconds at the end. Use script 2 as a three-second bumper on every other video that says the name out loud

☐  [SM-04] Film the real site: screen-record Resources, the literacy check, one template download, and the kit-versus-book table. Do not mock up empty shelves. If Creative Tools is unpublished, skip it or say so

☐  [SM-05] One action per post: spoken close = one door; extra links in the first comment only. Two spoken CTAs bounce people

☐  [SM-06] Do not wait on missing pieces (no welcome video; Stay curious not open). Record anyway. When those go live, update scripts 4, 9, 13, and 15 so the pin does not stay stale

☐  [SM-07] Batch film in one afternoon: spelling bumper, check, templates, tools, pin. Same shirt, same light, same on-screen type

☑  [SM-08] Five-video shot list (camera, screen, on-screen words, first comment, post date) — docs/marketing/SOCIAL-SHOT-LIST.md plus Desktop Word / PowerPoint / PDF